AWS Bedrock Self-Healing SRE Agent

Implementation Guide — Phase 1 to Phase 4

D-E-D-E-V-S Architecture | Thenamuthan Rajendran

Version 2.0 | August 2026

| Phase | Name | Status | LLM Used |
| --- | --- | --- | --- |
| Phase 1 | Foundation Infrastructure | COMPLETE ✅ | No LLM needed |
| Phase 2A | Groq / Cerebras Integration | ACTIVE NOW ✅ | Groq (Llama 3.1) or Cerebras |
| Phase 2B | AWS Bedrock Integration | PENDING AWS APPROVAL ⏳ | Claude Haiku 4.5 |
| Phase 3 | Datadog Observability + EC2 | PENDING ⏳ | Phase 2A or 2B |
| Phase 4 | MCP Protocol Integration | PLANNED 📋 | Any LLM via MCP |

# 1. Project Overview

──────────────────────────────────────────────────────────────────────────────────────────

The AWS Bedrock Self-Healing SRE Agent is an autonomous incident remediation system that detects production alerts, reasons about the root cause using AI, executes fixes automatically, and verifies resolution — without human intervention for P3/P4 incidents.

## 1.1 D-E-D-E-V-S Framework

| Step | Name | Component | What Happens |
| --- | --- | --- | --- |
| D | Detect | Datadog | Alert fires when metric crosses threshold |
| E | Execute (Parse) | Lambda 1 | Alert parsed and structured into clean format |
| D | Decide | LLM (Groq/Bedrock) | AI reasons about fix using runbook knowledge |
| E | Execute (Act) | SSM / EKS API | Remediation command executed on target server |
| V | Verify | Datadog Synthetic | Health check confirms service restored |
| S | Summarise | Events API + Slack | Alert auto-closed, notification sent, audit logged |

## 1.2 Architecture Flow

Datadog Alert fires

↓

EventBridge Rule (sre-agent-datadog-alerts)

↓

SQS Queue 1 (sre-agent-queue) + DLQ

↓

Lambda 1 — Alert Parser

→ Extracts: instance_id, metric, severity, host

↓

SQS Queue 2 (sre-agent-orchestrator-queue)

↓

Lambda 2 — LLM Orchestrator

→ Phase 2A: Groq API or Cerebras API (ACTIVE)

→ Phase 2B: AWS Bedrock Claude (PENDING APPROVAL)

→ Checks DynamoDB circuit breaker

→ Queries runbook context

→ Gets AI decision (action + command)

↓

SSM Run Command → EC2 remediation

↓

Datadog Synthetic (verify health)

↓

Datadog Events API (auto-close alert) + Slack + CloudTrail

## 1.3 Key Outcomes

- 50% MTTR reduction for P3/P4 incidents

- 70% auto-resolution rate — no human needed

- 3am pages eliminated for common failure patterns

- Full audit trail via CloudTrail for compliance

- Circuit breaker prevents runaway automation

- LLM-agnostic design — swap Groq/Cerebras/Bedrock without changing architecture

# 2. Phase 1 — Foundation Infrastructure

──────────────────────────────────────────────────────────────────────────────────────────

STATUS: COMPLETE ✅

Phase 1 establishes all foundational AWS infrastructure. All components use free tier services. No EC2 or Datadog required in this phase.

## 2.1 AWS Resources Created

| Resource | Name | Purpose | Cost |
| --- | --- | --- | --- |
| IAM Role | sre-agent-lambda-role | Lambda execution permissions | Free |
| S3 Bucket | sre-agent-runbooks-564711065576 | Runbook knowledge base (9 files) | Free tier |
| DynamoDB | sre-agent-circuit-breaker | Prevent remediation loops | Free tier |
| SQS | sre-agent-queue | Alert message queue from EventBridge | Free tier |
| SQS | sre-agent-orchestrator-queue | Parsed alerts for Lambda 2 | Free tier |
| SQS | sre-agent-dlq | Dead letter queue for failed messages | Free tier |
| CloudWatch | sre-agent-alert-parser | Lambda 1 execution logs | Free tier |
| CloudWatch | sre-agent-bedrock-orchestrator | Lambda 2 execution logs | Free tier |
| Lambda 1 | sre-agent-alert-parser | Parse and structure Datadog alerts | Free tier |
| Lambda 2 | sre-agent-bedrock-orchestrator | AI orchestration and remediation | Free tier |
| EventBridge | sre-agent-datadog-alerts | Route webhooks to SQS Queue 1 | Free tier |

## 2.2 S3 Knowledge Base Structure

sre-agent-runbooks-564711065576/

├── runbooks/

│   ├── cpu-spike-runbook.md

│   ├── memory-leak-runbook.md

│   ├── disk-full-runbook.md

│   └── service-down-runbook.md

├── incident-history/

│   ├── 2026-08-INC001-cpu-spike.md

│   ├── 2026-08-INC002-memory-leak.md

│   └── 2026-08-INC003-disk-full.md

└── architecture/

├── service-catalogue.md

└── infrastructure-topology.md

## 2.3 DynamoDB Circuit Breaker Logic

| Scenario | Attempts | Action |
| --- | --- | --- |
| First alert for host+metric | 0 | Proceed with remediation |
| Same alert fires again | 1 | Retry remediation |
| Same alert fires third time | 2 | Circuit breaker OPEN — escalate to human |
| Remediation succeeds | Reset to 0 | Delete record from DynamoDB |

## 2.4 SQS Pipeline — Two Queue Design

💡 Two queues are used so Lambda 1 (parser) and Lambda 2 (orchestrator) are independent and can scale separately.

| Queue | Producer | Consumer | Purpose |
| --- | --- | --- | --- |
| sre-agent-queue | EventBridge (Datadog webhook) | Lambda 1 | Receives raw Datadog alerts |
| sre-agent-orchestrator-queue | Lambda 1 | Lambda 2 | Receives parsed structured alerts |
| sre-agent-dlq | SQS (on failure) | Manual review | Catches failed messages — never loses alerts |

# 3. Phase 2A — Groq and Cerebras Integration (Active Now)

──────────────────────────────────────────────────────────────────────────────────────────

STATUS: ACTIVE — USE THIS NOW ✅

Phase 2A uses free external LLM APIs (Groq or Cerebras) as the AI brain while waiting for AWS Bedrock approval. The architecture is identical — only the LLM API call changes. This means the full pipeline can be tested today at zero cost.

💡 This is not a compromise — it is a valid production pattern. Many enterprises use Groq or Cerebras for low-latency SRE automation due to their speed advantage over Bedrock.

## 3.1 Groq vs Cerebras — Comparison

| Factor | Groq | Cerebras | AWS Bedrock Claude |
| --- | --- | --- | --- |
| Cost | Free tier (6000 RPM) | Free tier (30 RPM) | Pay per token (~$0.25/1M) |
| Speed | Very fast (300 tokens/sec) | Ultra fast (2000 tokens/sec) | Medium (50 tokens/sec) |
| Models | Llama 3.1 70B, Mixtral | Llama 3.1 70B | Claude Haiku, Sonnet |
| Availability | Global, instant signup | Global, instant signup | Needs AWS approval |
| JSON mode | Yes (enforced) | Yes | Via prompt engineering |
| Context window | 128K tokens | 8K tokens | 200K tokens |
| Best for | General SRE reasoning | Ultra-fast responses | Complex multi-step reasoning |
| Your experience | New | Used in Mazenet training | Pending approval |
| Recommendation | Use for Phase 2A | Use as backup | Use in Phase 2B |

## 3.2 Why Cerebras is Special

You already used Cerebras during Mazenet AI Builder training (April 2026) for the Incident Triage Agent. It is the fastest LLM available:

- 2000 tokens per second — 40x faster than Bedrock

- Runs on custom silicon (Wafer Scale Engine)

- Free tier: 30 requests per minute

- Perfect for SRE automation where speed matters

- You already know the API from Mazenet training

## 3.3 Groq Setup

Step 1: Sign up

→ Go to: console.groq.com

→ Create account (Google login works)

→ Go to API Keys → Create API Key

→ Copy key: gsk_xxxxxxxxxxxxxxxxxx

Step 2: Install library (local testing)

pip install groq

Step 3: Test connection

from groq import Groq

client = Groq(api_key="your-key")

response = client.chat.completions.create(

model="llama-3.1-70b-versatile",

messages=[{"role":"user","content":"Say hello"}]

)

print(response.choices[0].message.content)

## 3.4 Cerebras Setup

Step 1: Sign up

→ Go to: cloud.cerebras.ai

→ Create account

→ Go to API Keys → Create

→ Copy key: csk_xxxxxxxxxxxxxxxxxx

Step 2: Install library

pip install cerebras-cloud-sdk

Step 3: Test connection

from cerebras.cloud.sdk import Cerebras

client = Cerebras(api_key="your-key")

response = client.chat.completions.create(

model="llama3.1-70b",

messages=[{"role":"user","content":"Say hello"}]

)

print(response.choices[0].message.content)

## 3.5 Lambda 2 — LLM Agnostic Design

Lambda 2 is designed to work with ANY LLM. The LLM_PROVIDER environment variable controls which one is used:

# Environment Variables in Lambda 2

LLM_PROVIDER = "groq"          # Options: groq, cerebras, bedrock, mock

GROQ_API_KEY = "gsk_xxx"       # From Groq console

CEREBRAS_API_KEY = "csk_xxx"   # From Cerebras console

KNOWLEDGE_BASE_ID = ""         # Bedrock KB (Phase 2B only)

CIRCUIT_BREAKER_TABLE = "sre-agent-circuit-breaker"

SLACK_WEBHOOK_URL = ""         # Optional

## 3.6 Lambda 2 — Full Code with Groq + Cerebras + Bedrock

Single Lambda 2 file supporting all three LLMs via provider switch:

import json, boto3, logging, os, time

from datetime import datetime, timezone

logger = logging.getLogger()

logger.setLevel(logging.INFO)

ssm = boto3.client("ssm")

dynamodb = boto3.resource("dynamodb")

LLM_PROVIDER = os.environ.get("LLM_PROVIDER", "mock")

GROQ_API_KEY = os.environ.get("GROQ_API_KEY", "")

CEREBRAS_API_KEY = os.environ.get("CEREBRAS_API_KEY", "")

CIRCUIT_TABLE = os.environ.get("CIRCUIT_BREAKER_TABLE", "sre-agent-circuit-breaker")

SLACK_WEBHOOK = os.environ.get("SLACK_WEBHOOK_URL", "")

circuit_table = dynamodb.Table(CIRCUIT_TABLE)

SYSTEM_PROMPT = """You are an expert SRE AI agent.

Analyze production alerts and return remediation actions.

Only recommend actions from the runbook context provided.

Respond ONLY with valid JSON:

{

"action": "restart_service|kill_process|clear_disk|clear_cache|escalate",

"command": "exact shell command",

"instance_id": "EC2 instance ID",

"confidence": "high|medium|low",

"reason": "brief explanation",

"escalate": false

}"""

def get_runbook_context(metric):

"""Read runbook from S3 based on metric type"""

s3 = boto3.client("s3")

bucket = os.environ.get("S3_BUCKET", "")

key_map = {

"cpu": "runbooks/cpu-spike-runbook.md",

"memory": "runbooks/memory-leak-runbook.md",

"disk": "runbooks/disk-full-runbook.md",

"service": "runbooks/service-down-runbook.md"

}

for keyword, key in key_map.items():

if keyword in metric.lower():

try:

obj = s3.get_object(Bucket=bucket, Key=key)

return obj["Body"].read().decode("utf-8")[:3000]

except Exception as e:

logger.error(f"S3 read error: {e}")

return "No specific runbook found. Use general SRE best practices."

def call_groq(user_message):

"""Call Groq LLM API"""

import urllib.request

payload = {

"model": "llama-3.1-70b-versatile",

"messages": [

{"role": "system", "content": SYSTEM_PROMPT},

{"role": "user", "content": user_message}

],

"response_format": {"type": "json_object"},

"max_tokens": 500

}

data = json.dumps(payload).encode("utf-8")

req = urllib.request.Request(

"https://api.groq.com/openai/v1/chat/completions",

data=data,

headers={

"Authorization": f"Bearer {GROQ_API_KEY}",

"Content-Type": "application/json"

}

)

response = urllib.request.urlopen(req, timeout=30)

result = json.loads(response.read())

return json.loads(result["choices"][0]["message"]["content"])

def call_cerebras(user_message):

"""Call Cerebras LLM API"""

import urllib.request

payload = {

"model": "llama3.1-70b",

"messages": [

{"role": "system", "content": SYSTEM_PROMPT},

{"role": "user", "content": user_message}

],

"max_tokens": 500

}

data = json.dumps(payload).encode("utf-8")

req = urllib.request.Request(

"https://api.cerebras.ai/v1/chat/completions",

data=data,

headers={

"Authorization": f"Bearer {CEREBRAS_API_KEY}",

"Content-Type": "application/json"

}

)

response = urllib.request.urlopen(req, timeout=30)

result = json.loads(response.read())

content = result["choices"][0]["message"]["content"]

start = content.find("{"); end = content.rfind("}") + 1

return json.loads(content[start:end])

def call_bedrock(user_message):

"""Call AWS Bedrock Claude API"""

bedrock = boto3.client("bedrock-runtime", region_name="us-east-1")

response = bedrock.invoke_model(

modelId="anthropic.claude-haiku-4-5",

body=json.dumps({

"anthropic_version": "bedrock-2023-05-31",

"max_tokens": 500,

"system": SYSTEM_PROMPT,

"messages": [{"role": "user", "content": user_message}]

})

)

result = json.loads(response["body"].read())

return json.loads(result["content"][0]["text"])

def mock_decision(alert):

"""Mock LLM for testing without any API"""

metric = alert.get("metric", "").lower()

instance_id = alert.get("instance_id", "unknown")

actions = {

"cpu": {"action":"kill_process","command":"ps aux --sort=-%cpu | awk NR==2{print $2} | xargs kill -9","confidence":"high","escalate":False},

"memory": {"action":"clear_cache","command":"sync; echo 3 > /proc/sys/vm/drop_caches","confidence":"high","escalate":False},

"disk": {"action":"clear_disk","command":"find /var/log -name *.gz -mtime +7 -delete","confidence":"high","escalate":False},

"service": {"action":"restart_service","command":"systemctl restart myapp","confidence":"high","escalate":False}

}

for key, action in actions.items():

if key in metric:

action["instance_id"] = instance_id

action["reason"] = f"Mock: {key} issue on {instance_id}"

return action

return {"action":"escalate","command":"","instance_id":instance_id,"confidence":"low","reason":"Unknown","escalate":True}

def ask_llm(alert, runbook_context):

"""Route to correct LLM based on LLM_PROVIDER env var"""

user_message = f"""Alert:

- Name: {alert.get("alert_name","unknown")}

- Host: {alert.get("host","unknown")}

- Instance: {alert.get("instance_id","unknown")}

- Metric: {alert.get("metric","unknown")}

- Severity: {alert.get("severity","P3")}

- Value: {alert.get("value","0")}

Runbook: {runbook_context[:2000]}

What action should be taken?"""

logger.info(f"Using LLM provider: {LLM_PROVIDER}")

if LLM_PROVIDER == "groq":

return call_groq(user_message)

elif LLM_PROVIDER == "cerebras":

return call_cerebras(user_message)

elif LLM_PROVIDER == "bedrock":

return call_bedrock(user_message)

else:

return mock_decision(alert)

def check_circuit_breaker(incident_id):

try:

response = circuit_table.get_item(Key={"incident_id": incident_id})

attempts = int(response.get("Item", {}).get("attempts", 0))

if attempts >= 2:

return False, attempts

return True, attempts

except Exception as e:

logger.error(f"CB error: {e}")

return True, 0

def update_circuit_breaker(incident_id, success):

try:

if success:

circuit_table.delete_item(Key={"incident_id": incident_id})

else:

circuit_table.update_item(

Key={"incident_id": incident_id},

UpdateExpression="SET attempts = if_not_exists(attempts, :z) + :one, ts = :t",

ExpressionAttributeValues={":z":0,":one":1,":t":datetime.now(timezone.utc).isoformat()}

)

except Exception as e:

logger.error(f"CB update error: {e}")

def execute_ssm(instance_id, command):

try:

resp = ssm.send_command(

InstanceIds=[instance_id],

DocumentName="AWS-RunShellScript",

Parameters={"commands":[command]},

TimeoutSeconds=60

)

cmd_id = resp["Command"]["CommandId"]

time.sleep(5)

result = ssm.get_command_invocation(CommandId=cmd_id, InstanceId=instance_id)

return {"success": result["Status"]=="Success", "output": result.get("StandardOutputContent",""), "error": result.get("StandardErrorContent","")}

except Exception as e:

return {"success":False,"output":"","error":str(e)}

def send_slack(alert, action, result):

if not SLACK_WEBHOOK or SLACK_WEBHOOK == "placeholder": return

import urllib.request

status = "RESOLVED" if result.get("success") else "ESCALATED"

msg = {"text":f"SRE Agent {status}","attachments":[{"color":"#36a64f" if result.get("success") else "#ff0000","fields":[{"title":"Alert","value":alert.get("alert_name",""),"short":True},{"title":"Host","value":alert.get("host",""),"short":True},{"title":"LLM","value":LLM_PROVIDER,"short":True},{"title":"Action","value":action.get("action",""),"short":True},{"title":"Command","value":action.get("command",""),"short":False},{"title":"Result","value":result.get("output","")[:200],"short":False}]}]}

req = urllib.request.Request(SLACK_WEBHOOK,json.dumps(msg).encode("utf-8"),{"Content-Type":"application/json"})

try: urllib.request.urlopen(req)

except Exception as e: logger.error(f"Slack: {e}")

def lambda_handler(event, context):

logger.info(f"Orchestrator started — LLM: {LLM_PROVIDER}")

for record in event.get("Records", []):

try:

alert = json.loads(record["body"])

host = alert.get("host","unknown")

metric = alert.get("metric","unknown")

incident_id = f"{host}_{metric}"

logger.info(f"Processing: {incident_id}")

can_proceed, attempts = check_circuit_breaker(incident_id)

if not can_proceed:

logger.warning(f"Circuit breaker OPEN after {attempts} attempts")

send_slack(alert,{"action":"escalate"},{"success":False,"output":f"CB open after {attempts} attempts"})

continue

runbook = get_runbook_context(metric)

action = ask_llm(alert, runbook)

logger.info(f"LLM decision: {json.dumps(action)}")

if action.get("escalate") or action.get("confidence") == "low":

update_circuit_breaker(incident_id, False)

send_slack(alert, action, {"success":False,"output":"Low confidence — escalated"})

continue

instance_id = alert.get("instance_id","")

if not instance_id or "test" in instance_id:

logger.info(f"DEMO MODE — would run: {action["command"]}")

update_circuit_breaker(incident_id, True)

send_slack(alert, action, {"success":True,"output":f"DEMO: {action["command"]}"})

continue

result = execute_ssm(instance_id, action["command"])

update_circuit_breaker(incident_id, result["success"])

send_slack(alert, action, result)

logger.info(f"Done — success: {result["success"]}")

except Exception as e:

logger.error(f"Error: {str(e)}")

raise

return {"statusCode": 200, "body": "Done"}

## 3.7 Deploy Lambda 2 with Groq

Steps to deploy Lambda 2 with Groq as LLM provider:

# Step 1 — Save code to file

python generate_lambda2.py  (use Python to write file cleanly)

# Step 2 — Zip

python -c "import zipfile; z=zipfile.ZipFile('lambda_bedrock_orchestrator.zip','w'); z.write('lambda_bedrock_orchestrator.py'); z.close()"

# Step 3 — Deploy

aws lambda update-function-code --function-name sre-agent-bedrock-orchestrator --zip-file fileb://lambda_bedrock_orchestrator.zip --region us-east-1

# Step 4 — Set environment variables

aws lambda update-function-configuration \

--function-name sre-agent-bedrock-orchestrator \

--environment "Variables={

LLM_PROVIDER=groq,

GROQ_API_KEY=gsk_your_key_here,

CIRCUIT_BREAKER_TABLE=sre-agent-circuit-breaker,

S3_BUCKET=sre-agent-runbooks-564711065576,

SLACK_WEBHOOK_URL=placeholder

}" \

--region us-east-1

# Step 5 — Test

python test_lambda2.py

# To switch to Cerebras — change only one env var:

LLM_PROVIDER=cerebras

CEREBRAS_API_KEY=csk_your_key_here

# To switch to Bedrock when approved:

LLM_PROVIDER=bedrock

# 4. Phase 2B — AWS Bedrock Integration

──────────────────────────────────────────────────────────────────────────────────────────

STATUS: PENDING AWS APPROVAL ⏳ (Support case raised)

💡 Phase 2A (Groq/Cerebras) must be working before starting Phase 2B. Phase 2B replaces the LLM call only — all other components remain the same.

## 4.1 What Changes from Phase 2A to Phase 2B

| Component | Phase 2A (Groq/Cerebras) | Phase 2B (Bedrock) | Change Needed |
| --- | --- | --- | --- |
| LLM Call | Groq/Cerebras API | AWS Bedrock Claude | Change LLM_PROVIDER env var |
| Knowledge Base | S3 direct read | Bedrock RAG + Titan Embeddings | Create KB in Bedrock Console |
| Runbook retrieval | Simple S3 GetObject | Vector semantic search | Update KB retrieval code |
| Guardrails | None | Bedrock Guardrails | Configure in Bedrock Console |
| Cost | Free | ~$0.25 per 1M tokens | Monitor usage |
| All other components | Same | Same | No change needed |

## 4.2 Bedrock Setup Steps (When Approved)

Step 1 — Enable Model Access

AWS Console → Bedrock → Model Access

→ Enable: Claude Haiku 4.5

→ Enable: Amazon Titan Text Embeddings V2

→ Submit and wait for approval

Step 2 — Create Knowledge Base

AWS Console → Bedrock → Knowledge Bases → Create

Name: sre-runbook-kb

Data Source: S3 → sre-agent-runbooks-564711065576

Embeddings: Amazon Titan Text Embeddings V2

Vector Store: Quick create OpenSearch Serverless

→ Sync data source after creation

→ Copy Knowledge Base ID (10 char alphanumeric)

Step 3 — Configure Guardrails

AWS Console → Bedrock → Guardrails → Create

Name: sre-agent-guardrail

Denied topics: database modification, IAM changes, network changes

Content filters: harmful commands, out-of-scope actions

Step 4 — Update Lambda environment

LLM_PROVIDER=bedrock

KNOWLEDGE_BASE_ID=your-kb-id

## 4.3 Bedrock vs Groq Performance Comparison

| Metric | Groq (Llama 3.1 70B) | Cerebras (Llama 3.1 70B) | Bedrock (Claude Haiku) |
| --- | --- | --- | --- |
| Response time | ~1-2 seconds | ~0.5 seconds | ~3-5 seconds |
| Accuracy for SRE | Good | Good | Excellent |
| JSON reliability | Very good | Good | Excellent |
| Context understanding | Good | Good | Excellent |
| Runbook following | Good | Good | Excellent |
| Cost per 1000 alerts | Free | Free | ~$0.10 |
| Production readiness | Good for demo | Good for demo | Production grade |

# 5. Phase 3 — Datadog Observability

──────────────────────────────────────────────────────────────────────────────────────────

STATUS: PENDING (Start after Phase 2A or 2B is stable)

💡 Start Datadog 14-day trial ONLY when Phase 2 LLM is working. This maximises trial window for real end-to-end testing.

## 5.1 Infrastructure to Create

| Resource | Name | Purpose | Cost |
| --- | --- | --- | --- |
| EC2 t3.micro | sre-app-server-1 | Primary demo app server | Free tier |
| EC2 t3.micro | sre-app-server-2 | Secondary demo app server | Free tier |
| SSM Agent | Pre-installed on Amazon Linux 2 | Remote command execution | Free |
| Datadog Trial | 14-day free | Full monitoring platform | Free for 14 days |

## 5.2 Datadog Monitors

| Monitor | Metric | Threshold | Action |
| --- | --- | --- | --- |
| CPU Spike | system.cpu.user | > 80% for 5 mins | Webhook → EventBridge |
| Memory High | system.mem.pct_usable | < 15% for 5 mins | Webhook → EventBridge |
| Disk Full | system.disk.in_use | > 85% for 5 mins | Webhook → EventBridge |
| Service Down | Synthetic HTTP check | Fails 3 consecutive | Webhook → EventBridge |

## 5.3 End-to-End Test Scenarios

| Test | Trigger Command | Expected Agent Action | Verify |
| --- | --- | --- | --- |
| CPU spike | stress --cpu 4 --timeout 300 | Kill stress process via SSM | CPU drops below 80% |
| Memory leak | stress --vm 1 --vm-bytes 500M | Clear cache via SSM | Memory drops below 85% |
| Disk full | dd if=/dev/zero of=/tmp/fill bs=1M count=3000 | Clean logs and tmp | Disk below 85% |
| Service down | systemctl stop myapp | Restart service via SSM | Health check 200 OK |

# 6. Phase 4 — MCP Integration

──────────────────────────────────────────────────────────────────────────────────────────

STATUS: PLANNED (Future Enhancement)

Phase 4 evolves the architecture to use Model Context Protocol (MCP) — making the agent tool-agnostic and extensible without Lambda code changes.

## 6.1 Current vs MCP Architecture

| Aspect | Phase 1-3 | Phase 4 with MCP |
| --- | --- | --- |
| Tool integration | Custom Lambda per tool | Standard MCP server per tool |
| Add new tool | Write Lambda + deploy | Deploy MCP server only |
| LLM integration | Direct API call | MCP client handles routing |
| Extensibility | Limited | Unlimited plug-and-play |

## 6.2 MCP Server Plan

| MCP Server | Tools Exposed | Replaces |
| --- | --- | --- |
| AWS MCP Server | SSM, EC2, Auto Scaling, CloudWatch | Direct boto3 SDK calls |
| Datadog MCP Server | Monitors, alerts, events, metrics | Direct Datadog API calls |
| Slack MCP Server | Send message, create thread | Direct Slack webhook |
| Jira MCP Server | Create incident, update ticket | Manual ticket creation |
| PagerDuty MCP Server | Create incident, escalate | SNS notification |

# 7. Current Implementation Status

──────────────────────────────────────────────────────────────────────────────────────────

## 7.1 Phase 1 Complete ✅

| Component | Status |
| --- | --- |
| IAM Role (sre-agent-lambda-role) | Created ✅ |
| S3 Bucket + 9 runbook files | Created and uploaded ✅ |
| DynamoDB (sre-agent-circuit-breaker) | Active ✅ |
| SQS Queue 1 (sre-agent-queue) | Created + DLQ attached ✅ |
| SQS Queue 2 (sre-agent-orchestrator-queue) | Created ✅ |
| CloudWatch log groups (x2) | Created ✅ |
| Lambda 1 (sre-agent-alert-parser) | Deployed + tested ✅ |
| Lambda 2 (sre-agent-bedrock-orchestrator) | Deployed (mock mode) ✅ |
| EventBridge rule + SQS target | Configured ✅ |
| Lambda 1 tested end-to-end | Verified working ✅ |

## 7.2 Phase 2A Next Actions

| Task | How | Status |
| --- | --- | --- |
| Sign up for Groq | console.groq.com → free signup | TODO |
| OR sign up for Cerebras | cloud.cerebras.ai → free signup | TODO (you know this from Mazenet) |
| Get API key | From console after signup | TODO |
| Deploy Lambda 2 with Groq code | Run deploy commands in Git Bash | TODO |
| Set LLM_PROVIDER env var | aws lambda update-function-configuration | TODO |
| Test with real LLM call | Run Python test script | TODO |
| Verify full pipeline | EventBridge → Lambda 1 → Lambda 2 → LLM decision | TODO |

## 7.3 Phase 2B Blockers

| Blocker | Action Taken | Expected Resolution |
| --- | --- | --- |
| AWS Bedrock model access not granted | Support case raised | 1-3 business days |
| Anthropic use case form rejected | Bedrock Allowlisting case created | 24-48 hours |
| Titan Embeddings not available | Included in support case request | Same as above |

# 8. Cost Estimate

──────────────────────────────────────────────────────────────────────────────────────────

| Service | Phase | Free Tier | Estimated Cost |
| --- | --- | --- | --- |
| EC2 t3.micro x2 | Phase 3 | 750 hrs/month free | Free |
| Lambda x2 | All phases | 1M requests/month free | Free |
| S3 | All phases | 5 GB free | Free |
| DynamoDB | All phases | 25 GB free | Free |
| SQS x3 | All phases | 1M requests free | Free |
| CloudWatch | All phases | 10 metrics free | Free |
| EventBridge | All phases | 1M events free | Free |
| Groq LLM | Phase 2A | Free tier 6000 RPM | Free |
| Cerebras LLM | Phase 2A | Free tier 30 RPM | Free |
| Bedrock Claude Haiku | Phase 2B | No free tier | ~$2-5 for demo |
| Datadog | Phase 3 | 14-day trial | Free for trial |
| TOTAL | All phases |  | ~$2-5 for entire project |

──────────────────────────────────────────────────────────────────────────────────────────

Document prepared by Thenamuthan Rajendran | Senior SRE + DevOps Lead | August 2026

This is a personal R&D project — not a Cognizant or LSEG deliverable